JARVIS

Private AI Stack

PAI Foundation Layer  —  Product Requirements Document

| Version | 5.0 |
| --- | --- |
| Status | Draft — For Dev Team Review |
| Date | June 2026 |
| Owner | Michael Wolff, Copenhagen |
| Audience | AI Product Manager and Dev Team |
| Classification | Private — Not for Distribution |

# 1. Purpose

This document defines the requirements, architecture, agent inventory, observability, evaluation, and delivery phases for the Jarvis Private AI Stack PAI foundation layer. Separate PRDs cover each domain agent. The companion All-Agent Sub-PRD covers agent-level success criteria, latency requirements, and readiness scores.

Jarvis is a private, owner-operated, three-domain autonomous AI system running on owner-controlled hardware in Copenhagen. No component touches employer infrastructure. No sensitive data leaves the machine without explicit routing approval.

The system is not a productivity tool. It is a recursive intelligence layer that models the owner across health, finance, and professional domains, acts autonomously within defined hard gates, surfaces proactive insights without being asked, evaluates its own past actions against outcomes, and measures movement toward the owner's Ideal State.

# 2. Alfred — Autonomous Intelligence Behaviour

## 2.1 Design Intent

Alfred is not a reactive assistant. Alfred observes, correlates, and speaks first. Suggestions carry no hard gate. Actions do.

Alfred thinks continuously across all three domains. A drop in HRV overnight influences morning trading posture, the energy budget for the day, and the quality of any LinkedIn content drafted before noon. Alfred makes those connections and says so.

## 2.2 Proactive Behaviour Classes

| Class | Example | Trigger | Channel | Gate |
| --- | --- | --- | --- | --- |
| Health nudge | "Your HRV dropped 15% overnight. Consider skipping the heavy session tomorrow." | Health Agent, moderate | Pulse + #health | None. |
| Context flag | "Three consecutive nights under 7 hours. Focus window today is 09:00 to 12:00." | Sleep trend 3 days | Pulse + HUD | None. |
| Market alert | "TSMC dropped 4% pre-market. Thesis intact. Worth 10 minutes." | Portfolio Monitor | #stocks + WhatsApp | None. |
| Schedule conflict | "Data suggests crash window at 13:30. Move the 14:00 call to 15:30?" | PA + Health | Pulse + Telegram | Confirm before write. |
| Post-action insight | "TSMC signal from Monday. Position up 3.1%. Signal quality: good." | Post-Action Evaluator | #stocks | None. |
| ISA movement | "ISA score moved 68 to 74 this week. Sleep and LinkedIn driving it." | Growth Agent, weekly | Pulse + #growth | None. |
| System health | "Ollama synthesis failed twice this hour." | Error monitor | #system + Pulse | None. |

### 2.2.1 Proactive Delivery Throttling

| Severity | Rule | Exception | Overflow |
| --- | --- | --- | --- |
| high | Always delivered. No suppression. | None. | N/A |
| moderate | Same signal type fires at most once per 6 hours. | Lifted if magnitude increased. | 12 Queue/ digest-only. |
| low | Suppressed from all real-time channels within 12 hours. | None. | 12 Queue/ digest-only. |

Deduplication state lives in 14 System/signal-state.json. Alfred reads it before dispatching any notification.

## 2.3 Delivery Channels

| Channel | Use Case | Min Severity | Status |
| --- | --- | --- | --- |
| Pulse daemon voice | Ambient spoken alerts. | moderate | Active |
| HUD dashboard | Live agent status, ISA score, queue signals, banners. | All | Phase 1-2 |
| Telegram | Mobile push for health and PA signals. | moderate | Planned |
| WhatsApp | Mobile push for stocks and urgent PA. | high | Planned |
| Discord #health | Health alerts and nudges. | moderate | Phase 1 |
| Discord #stocks | Portfolio and macro alerts. | moderate | Phase 3 |
| Discord #linkedin | Content opportunities. | moderate | Phase 2 |
| Discord #assistant | Calendar and PA events. | moderate | Phase 4 |
| Discord #morning-digest | Daily 06:00 briefing. | Daily | Phase 2 |
| Discord #system | System health, skill gates, queue reconciliation. | moderate | Phase 0 |
| Discord #growth | ISA deltas and Telos drift. | moderate | Phase 5 |

## 2.4 Wake Word Engine — openWakeWord

Fully MIT licensed. ONNX runtime on Apple Silicon. No API key. No audio egress. Prebuilt hey_jarvis model used. Porcupine evaluated and rejected: commercial licence risk.

- openWakeWord detects wake phrase on Apple Silicon audio input.

- faster-whisper captures command via WebSocket bridge on localhost:31339.

- Transcription writes to 12 Queue/ as VoiceCommand, high priority.

- VoiceIn Agent reads entry and routes via NATS.

## 2.5 Voice Model Configuration — 14 System/voice-config.yaml

voice:

wake-word-model: hey_jarvis

wake-word-engine: openWakeWord

stt-model-size: tiny    # Start here. Upgrade to small if accuracy suffers.

stt-engine: faster-whisper

tts-voice-id: <elevenlabs_id>

pulse-port: 31337

voice-in-port: 31339

| Model | RAM | Accuracy | Recommendation |
| --- | --- | --- | --- |
| tiny | ~390MB | Good for clear speech | Default. Review at Phase 5. |
| small | ~967MB | Better on accents and noise | Upgrade if tiny misses commands. |
| medium | ~3GB | High | Not recommended. RAM cost too high on single-model Ollama machine. |

## 2.6 Routing Architecture

Alfred does not route commands directly to agents. A dedicated Router Agent (Agent 19) sits between Alfred and all domain agents. It uses a three-layer routing model to determine the correct agent with a calibrated confidence score.

### 2.6.1 Three-Layer Routing Model

- Layer 1 — Rules engine. Deterministic pattern matching on signal type, domain tag, and privacy-routing frontmatter. Executes in under 10ms. Handles 70% of routing decisions.

- Layer 2 — Embedding similarity. Sentence embedding of the incoming signal or command compared against agent capability vectors stored in 14 System/router/agent-embeddings.json. Handles ambiguous cases where Layer 1 has no clear match.

- Layer 3 — Lightweight model. Local Ollama reasoning on the full signal context when Layers 1 and 2 produce low confidence. Reserved for novel or cross-domain signals.

### 2.6.2 Confidence Thresholds

| Confidence Band | Action | Logging |
| --- | --- | --- |
| Above 0.9 | Route automatically. No human input. | Trace written to 14 System/traces/. No alert. |
| 0.6 to 0.9 | Route automatically. Flag for review. | Trace written. Low-confidence log entry in 14 System/router/low-confidence-log.md. Alert to #system if pattern repeats. |
| Below 0.6 | Do not route. Alfred requests clarification from owner. | Trace written. Entry in low-confidence-log.md. Alert to #system. |

Confidence 1.0 (exact Layer 1 rule match): trace file is not written to reduce noise. The routing decision is logged to the NATS event payload only. Trace files are written for confidence below 1.0.

### 2.6.3 Routing Decision Output Schema

routing_decision:

trace_id: <uuid>

timestamp: <ISO 8601>

input_signal: <queue_file_path>

selected_agent: <agent_name>

confidence: <0.0 to 1.0>

routing_layer: rules | embedding | model

reasoning: <one sentence>

fallback_agents: [<agent_name>, ...]

status: routed | clarification_required | rejected

The routing decision is written to 14 System/traces/ as a YAML file named {trace_id}.yaml. Every NATS event and queue file includes the trace_id from the routing decision that spawned it.

# 3. Ideal State Measurement and Post-Action Evaluation

## 3.1 Design Scope

Alfred measures two things: whether the system's own actions were good, and whether those actions are moving the owner toward his Ideal State. User-behaviour tracking is out of scope for v5.0.

## 3.2 Post-Action Evaluation

| Agent | Action Type | Outcome Measured | Window | Output |
| --- | --- | --- | --- | --- |
| Stocks Agent | Research signal | Position P/L since signal | 7 and 30 days | 03 Finance/wiki/signal-log.md |
| Portfolio Monitor | Thesis divergence flag | Position reviewed and change made | 7 days | 03 Finance/wiki/monitor-log.md |
| Morning Digest | Briefing delivery | Vault activity in 24 hours after | 24 hours | 01 Daily/digest-log.md |
| Health Agent | Intervention recommendation | Next-day HRV and sleep change | 24-48 hours | 04 Health/wiki/intervention-log.md |

## 3.3 Ideal State Articulation Score

| Dimension | Data Source | Weight | Calculation |
| --- | --- | --- | --- |
| Sleep quality | 04 Health/wiki/ | 25% | 7-day rolling average vs personal baseline |
| Portfolio vs thesis | 03 Finance/wiki/monitor-log.md | 25% | Fraction of positions matching active thesis |
| LinkedIn engagement | 06 Career/wiki/ | 20% | 3-post rolling average vs 90-day baseline |
| Telos goal completion | 02 Growth/GOALS.md | 30% | Fraction of active goals with progress note in last 7 days |

ISA score script runs as a daily bun cron. Pushes result to NATS topic jarvis.isa.score. HUD subscribes and renders live. Falling score triggers moderate severity alert to #growth and Pulse.

ISA score weights are initial defaults. Review and tune at Phase 5.

# 4. System Vision and Design Principles

## 4.1 North Star

Every agent is a Supervisor. No passive workers. No concentration agent patterns. Each agent capable of spawning sub-agents.

## 4.2 Core Principles

- Recursive over flat. Build Supervisors from day one.

- Deterministic first. Prove deterministic pipelines before adding autonomy.

- Proactive over reactive. Alfred observes and speaks.

- Privacy by routing. Sensitive data stays local.

- Obsidian as the contract. The vault is the single source of truth.

- Queue file before NATS. Write persisted state first. Broadcast second.

- Trace everything. Every agent action emits a trace with a trace_id.

- Human gates on irreversible actions only.

- Skill security before capability. No skill installs without passing both gates.

- Measure outcomes. Every agent action that can be evaluated, will be.

## 4.3 Multi-Machine Architecture

Not required for v5.0. NATS topic namespaces reserved for Phase 8.

| NATS Topic Namespace | Reserved For | Phase |
| --- | --- | --- |
| jarvis.* | All current single-node topics. | Active |
| jarvis.node.{id}.* | Future multi-machine routing. | Phase 8 — not implemented |
| jarvis.sync.* | Future cross-node state sync. | Phase 8 — not implemented |

## 4.4 Anti-Patterns Explicitly Rejected

- Concentration agent topology. Rejected.

- Perplexity in any form. Rejected.

- Any component on employer hardware or tenant. Rejected.

- Autonomous publishing. Rejected.

- AI-generated images on LinkedIn. Rejected.

- Skill installation without security gate. Rejected.

- NATS as source of truth. Rejected. Queue file is truth.

- Building autonomy before deterministic pipelines are proven. Rejected.

# 5. Hardware Floor

| Component | Specification | Status |
| --- | --- | --- |
| Production node | Mac mini M5 Pro, 48GB unified memory, 1TB SSD | Incoming |
| Staging node | Mac mini M4, current operational build | Active |
| Access | Always on, headless, Tailscale VPN | Stable |
| Isolation | Personal hardware only. MDM employer device excluded. | Enforced |

# 6. Software Stack

| Layer | Component | Role | Status |
| --- | --- | --- | --- |
| Orchestration | PAI v5 via Claude Code | Session runtime, DA identity, skills, memory, hooks | Active |
| Skill Library | OpenClaw | Imported skill catalogue consumed by PAI sessions | Active |
| Primary Reasoning | Claude API, Opus model | Deep reasoning, web search, non-sensitive inference | Active |
| Local Inference | Ollama, Qwen 3 32B Q4 | Privacy-sensitive inference. Single model loaded. | Active |
| Memory | Obsidian vault + local RAG | Canonical knowledge store. | Active |
| Event Bus | NATS | Cross-agent broadcast after queue write | Configured |
| Routing | Router Agent (Agent 19) | Confidence-scored routing layer between Alfred and domain agents | Phase 0 |
| Observability | OpenTelemetry | Required. Standard trace export. Library only, no external service. | Phase 0 |
| Observability | Langfuse (self-hosted) | Optional. Trace visualisation and LLM evaluation. Add in Phase 3 if needed. If deployed, must run on separate hardware or container to avoid interfering with M5 Pro agent workloads. | Phase 3 optional |
| Evaluation | Evaluation Harness | Required. Parallel runner, response cache, deterministic test mode, mock vault. | Phase 0 |
| Voice Output | ElevenLabs + Pulse daemon | DA voice output on localhost:31337 | Active |
| Voice Input | openWakeWord + faster-whisper | Wake word detection and STT. Config in voice-config.yaml. | Phase 1 |
| HUD | React + Bun + NATS WebSocket client | Live agent status, ISA score, queue signals on localhost:31338 | Phase 1 |
| Notifications | Discord, Telegram, WhatsApp | Proactive alerts. Throttled by signal-state.json. | Phase 0-4 |
| Email | Protonmail via Bridge | Primary. Gmail read-only fallback. | Active |
| Brokerage | Nordnet API or Plaid bridge | Read access, position awareness only | Pending |

## 6.1 Privacy Routing Rules

- Domains routing through local Ollama only: 04 Health, 03 Finance, 05 Legal, 07 Family.

- Domains routing through Claude API: professional, editorial, research, public information.

- File frontmatter privacy-routing tag governs routing per document.

- Raw health data, biometric readings, CGM values, HRV, blood panels never leave 127.0.0.1.

# 7. Obsidian Vault Architecture

Vault root: /Users/michaelwolff/Brain

| Folder | Domain | raw/wiki Split | Agent Write Access |
| --- | --- | --- | --- |
| 00 Inbox | Transit zone | raw/ only | File Ingest Agent |
| 01 Daily | Daily notes, digest log | Flat | PA Agent, Morning Digest |
| 02 Growth | Telos, goals, weekly-deltas/ | Flat | Growth Agent |
| 03 Finance | Positions, thesis, signal-log, monitor-log | raw/ + wiki/ | Stocks Agent. Local routing only. |
| 04 Health | Biometrics, protocols, intervention-log | raw/ + wiki/ | Health Agent. Local routing only. |
| 05 Legal | Contracts, compliance | raw/ + wiki/ | PA Agent. Local routing only. |
| 06 Career | Professional context, engagement data | Flat | LinkedIn Agent, PA Agent |
| 07 Family | Family data | Flat | PA Agent. Local routing only. |
| 08 IT | System config, code, Cursor output | raw/ + wiki/ | All agents |
| 09 Spiritual | Philosophy, reflection | Flat | Growth Agent |
| 10 Templates | Note templates | Read-only | None. |
| 11 Archive | Archived material | Flat | None |
| 12 Queue | Cross-agent signal queue | Flat | All agents. Append only. |
| 14 System | Logs, config, skill registry, Skillchecks, signal-state.json, voice-config.yaml, docs/, traces/, evaluation/, router/ | Flat | All agents |

## 7.1 New System Subfolders

- 14 System/traces/ — Per-step execution traces. One YAML file per trace_id. Written by all agents on every action.

- 14 System/evaluation/ — Evaluation harness artefacts. Contains: harness/ (runner code), suites/ (test suite definitions), results/ (run outputs).

- 14 System/router/ — Router Agent state. Contains: agent-embeddings.json (capability vectors), low-confidence-log.md (sub-0.6 routing decisions).

## 7.2 Queue File Frontmatter Schema

All queue files must include trace_id and confidence. These fields are required as of v5.0.

---

source: <agent_name>

date: <ISO 8601>

type: <signal_type>

severity: low | moderate | high

domain: <vault_domain>

privacy-routing: local | api | mixed

status: pending | digest-only | processed

trace_id: <uuid>

confidence: <0.0 to 1.0>

---

## 7.3 Queue-First Write Contract

Queue file written and fsynced first. NATS event fired second. Every NATS payload includes the queue_file_path and trace_id. Receiving agents resolve the queue file from the NATS payload.

Any NATS event without a queue file after the QueueValidator grace period is a code defect in the publishing agent.

# 8. NATS Event Bus and QueueValidator

## 8.1 Event Topics

| Topic | Publisher | Subscriber | Required Payload Fields |
| --- | --- | --- | --- |
| jarvis.health.signals | Health Agent | Stocks Agent, PA Agent, Morning Digest, Alfred | queue_file_path, severity, signal_type, trace_id |
| jarvis.finance.signals | Stocks Agent | PA Agent, Morning Digest, Alfred | queue_file_path, ticker, signal_type, trace_id |
| jarvis.pa.events | PA Agent | Health Agent, Stocks Agent, Morning Digest | queue_file_path, event_type, impact, trace_id |
| jarvis.routing.decision | Router Agent | All domain agents, Alfred | queue_file_path, selected_agent, confidence, trace_id |
| jarvis.session.end | All agents | Hermes Curator | session_id, agent, log_path, trace_id |
| jarvis.digest.trigger | cron 06:00 | Morning Digest Agent | date, domains, trace_id |
| jarvis.voice.command | VoiceIn Agent | Router Agent | queue_file_path, transcription, priority, trace_id |
| jarvis.isa.score | ISA score script, daily | HUD | score, dimension_breakdown, date, trace_id |
| jarvis.system.error | Any agent | Alfred, #system | queue_file_path, agent, error_type, trace_id |
| jarvis.node.{id}.* | Reserved | Reserved | Phase 8 placeholder. |

trace_id is required in every NATS event payload. Any event missing trace_id is rejected by the QueueValidator and flagged to #system.

## 8.2 QueueValidator Agent

- Runs every 60 minutes as a scheduled PAI skill.

- Verifies every NATS event has a corresponding queue file and a trace file in 14 System/traces/.

- During transition period: 90-second grace period before flagging missing queue file.

- After all agents conform to queue-first and trace contracts: grace period removed.

- Orphaned NATS event (no queue file): HIGH severity to #system.

- NATS event with no trace file: MODERATE severity to #system.

- Orphaned queue file (no NATS event): MODERATE flag.

- All discrepancies written to 14 System/logs/queue-reconciliation.md.

# 9. Skill Registry and Security Gate

## 9.1 Local Skill Registry

All skills registered in 14 System/skills/manifest.json. Manifest tracks: name, version, source URL, install date, SHA-256 checksum, last review date, gate results, latency_p99, rollback history.

Rollback: jarvis skill rollback <name>. Logs rollback reason to manifest.

## 9.2 Two-Gate Security Model

- Gate 1 — Static AST check. No writes outside vault paths. No employer domain URLs. No hardcoded secrets. No unapproved outbound HTTP. Runs in under one second.

- Gate 2 — Ollama reasoning gate. Qwen 3 answers: privacy routing violation, hard gate action attempt, out-of-scope writes. One yes blocks the skill.

- Both gates must pass. Failure quarantines to 14 System/skills/quarantine/.

The skill security gate is a blocking pre-hook. No agent can bypass it.

# 10. DA Identity — Alfred

Identity files: ~/.claude/PAI/USER/TELOS/ and ~/.claude/PAI/DA/. ContainmentGuard configured. ElevenLabs voice IDs bound. Pulse daemon on localhost:31337.

- Alfred speaks first when signal severity warrants it.

- Five counter-argument questions before any substantive answer on new ideas.

- Queen's English. Active voice. No em dashes. No semicolons.

- One clarifying question per turn.

- No unsolicited summaries, roadmaps, or project plans.

# 11. Agent Inventory

All 20 agents are Supervisors. All capable of spawning sub-agents. Flat worker patterns are rejected at every layer.

| # | Agent | Domain | Discord | Status | Routing | Deterministic First | p99 Ceiling |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7 | File Ingest Agent | 00 Inbox | #system | Active | Local | Yes | 2s |
| 17 | QueueValidator | System | #system | Phase 0 | Local | Yes | 60s batch |
| 19 | Router Agent | System | #system | Phase 0 | Local | Yes | 100ms |
| 1 | Health Agent | 04 Health | #health | Phase 1 — deterministic first | Local | Yes — fix metrics before build | 2s detect / 10s synthesis |
| 16 | VoiceIn Agent | System | #system | Phase 1 | Local | Yes | 500ms |
| 6 | Hermes Curator | System | #system | Phase 1 | Local + API | No — defer autonomy | TBD |
| 14 | Skill Quality Reviewer | System | #system | Phase 1 | Local | Yes | 10s |
| 2 | LinkedIn Editorial | 06 Career | #linkedin | Phase 2 — fix metrics first | API | No — fix success criteria | TBD |
| 10 | Voice Corpus Researcher | 06 Career | #linkedin | Phase 2 | API | No | TBD |
| 5 | Morning Digest | Cross-domain | #morning-digest | Phase 2 | API | Yes | 5s |
| 18 | Post-Action Evaluator | Cross-domain | #stocks + #growth | Phase 2 | Mixed | Yes | 30s nightly |
| 3 | Stocks Investing | 03 Finance | #stocks | Phase 4 — blocked broker API | API | No — deferred | TBD |
| 8 | Stock Research Sub-Agent | 03 Finance | #stocks | Phase 4 | API | No | TBD |
| 9 | Macro Signal Sub-Agent | 03 Finance | #stocks | Phase 4 | API | Yes | 30s per cron |
| 12 | Portfolio Monitor | 03 Finance | #stocks | Phase 4 | API | Yes | 5s |
| 11 | Biohacking Correlation | 04 Health | #health | Phase 4 sub-build | Local | Yes | 30s |
| 4 | Personal Assistant | Multiple | #assistant | Phase 4 | Mixed | No | TBD |
| 13 | Calendar Orchestrator | Multiple | #assistant | Phase 4 | Mixed | Yes | 2s |
| 15 | Growth Agent | 02 Growth | #growth | Phase 5 | API | Yes — weekly report | 60s weekly |
| 20 | Cursor Coding Agent | System / 08 IT | #system | Phase 7 | API (Privacy Mode) | Yes — staged output only | TBD |

# 12. Cross-Agent Contract

- Queue file first. NATS broadcast second. Receiving agents resolve queue file from NATS payload.

- Every NATS event and queue file carries a trace_id from the originating routing decision.

- Alfred applies throttling rules from Section 2.2.1 before dispatching any notification.

- All vault writes use wikilink format. Standard Markdown links are a defect.

- Router Agent sits between Alfred and all domain agents. No domain agent receives a raw voice command or unrouted signal directly.

# 13. Hard Gates

## 13.1 Gate Table

| Action | Gate | Rationale |
| --- | --- | --- |
| Outbound trade execution | BLOCKED | Irreversible |
| Money movement | BLOCKED | Irreversible |
| LinkedIn post set to publish | BLOCKED | Requires human edit pass |
| Vault file deletion | BLOCKED | Potentially irreversible |
| Any action on employer device or tenant | BLOCKED | MDM wipe rights |
| Skill installation without both gates passing | BLOCKED | Security and privacy risk |
| NATS fire before queue file write confirmed | BLOCKED | Contract violation |
| NATS event missing trace_id | BLOCKED | Observability contract violation |
| Cursor Coding Agent: write directly to active skills | BLOCKED | All output staged. Reviewer controls promotion. |
| External API calls not in defined stack | CONFIRM | Unvetted data routing |

## 13.2 Autonomy — Full Autonomy Actions

- Calendar changes under standing rules.

- Email drafts queued for review.

- Reminders and notifications.

- File classification and vault writes.

- Knowledge graph updates.

- All proactive suggestions and alerts.

## 13.3 Gate Implementation Specification

Hard gates must be enforced in code, not in prompts. Prompt-based gates are advisory. Code-level gates are structural.

### HardGateEnforcer — Interface Specification

// 14 System/skills/active/hard-gate-enforcer/index.ts

export interface GateContext {

agent: string;

action: string;

domain: string;

trace_id: string;

payload?: Record<string, unknown>;

}

export interface GateResult {

allowed: boolean;

gate_triggered?: string;

reason?: string;

logged_to: string;   // path in 14 System/logs/

}

export interface HardGateEnforcer {

check(context: GateContext): Promise<GateResult>;

}

### Decorator Pattern

// Usage on any agent method that touches irreversible actions

@hardGate({ action: 'trade_execution', domain: '03 Finance' })

async executeOrder(order: Order): Promise<void> {

// This body is never reached if the gate blocks.

}

The @hardGate decorator calls HardGateEnforcer.check() before the method body executes. If the gate returns allowed: false, the method throws a HardGateViolationError, writes a gate log entry to 14 System/logs/gate-violations.md, and fires jarvis.system.error on NATS.

Every agent method that touches the hard gate list must carry the @hardGate decorator. The Skill Quality Reviewer Gate 1 static scan checks for this decorator on all methods with names matching a predefined pattern list (executeOrder, publishPost, deleteFile, moveMoneyWith, etc.).

Reference implementation: see companion file HardGateEnforcer.ts. The PRD defines the interface. The companion file provides the implementation for review before Phase 0 build. After review and approval, record the SHA-256 checksum of HardGateEnforcer.ts in 14 System/skills/manifest.json. Any drift from the approved checksum is a security event and must be investigated before the Phase 0 build proceeds.

# 14. Health Agent — Build Status and Known Issues

## 14.1 What Is Built

- Apple Health JSON ingest pipeline from iCloud Drive to 04 Health/raw/.

- launchd watcher running headless.

- Qwen 3 local model synthesises raw data into wiki notes in 04 Health/wiki/.

- health-agent-config.yaml in 14 System/ for threshold configuration.

- Cross-agent queue contract defined. Signals written to 12 Queue/.

## 14.2 Open Bugs

| ID | Description | Severity | Resolution Path |
| --- | --- | --- | --- |
| BUG-001 | Ollama synthesis degrades on large exports. Truncated wiki notes above 500 entries. | HIGH | bun/TypeScript pre-processor aggregates by metric type before Ollama sees it. Resolves BUG-002 as side effect. |
| BUG-002 | Inconsistent wiki note schema between runs. | MEDIUM | Resolved by BUG-001 fix. |
| BUG-003 | Ollama occasionally writes standard Markdown links, breaking Obsidian graph view. | MEDIUM | kepano/obsidian-skills wikilink enforcement in synthesis prompt. Post-write validator. |
| BUG-004 | iCloud sync latency. launchd fires before iCloud finishes syncing. | MEDIUM | File size stability check. Two reads 5 seconds apart must match. |
| BUG-005 | No error recovery on Ollama timeout. Silent failure. | LOW | Try/catch with exponential backoff. Alert to #system and Pulse. |
| BUG-006 | Success criteria not defined. No deterministic metrics for schema compliance, signal detection, or latency. Blocks Phase 1 build start. | HIGH | Add success criteria to Health Agent sub-PRD before build. See Section 17 for readiness checklist score. |

# 15. Evaluation Harness

## 15.1 Purpose

The Evaluation Harness is a Phase 0 deliverable. No agent build starts without it. It provides the infrastructure for running 1000 simulated agent actions in under 5 minutes, catching regressions before they reach the vault, and validating that success criteria are met before any capability is added to an agent.

## 15.2 Components

- Parallel runner. 16 worker threads. Reads a test suite from 14 System/evaluation/suites/ and runs all cases in parallel.

- Response cache layer. First run against real LLM. Subsequent runs use cached responses. Cache keyed on {agent, input_hash, model_version}. Stored in 14 System/evaluation/cache/.

- Deterministic test mode. Swaps real vault I/O for a mock vault. Agent code runs unchanged. Vault reads return fixtures. Vault writes captured in memory for assertion.

- Mock NATS. In-process NATS-compatible bus for test runs. Events captured for assertion without touching the real bus.

- Assertion library. Checks: schema compliance (required frontmatter fields present), latency p99 (measured over the 1000 runs), output determinism (same input always produces same output structure).

- Zero external dependencies in test mode. The harness must be able to run against mock NATS and mock vault without any external service running. No real NATS server, no real Obsidian vault, no real Ollama instance required for regression runs. External dependencies are only needed for the first live baseline run that populates the response cache.

## 15.3 Test Suite Definition — 14 System/evaluation/suites/{agent}.yaml

suite:

agent: health-agent

version: 1.0

cases:

- id: hrv-anomaly-detection

input: fixtures/hrv-drop-15pct.json

expected:

schema_fields: [source, date, type, severity, domain, trace_id, confidence]

severity: moderate

latency_p99_ms: 2000

- id: synthesis-schema-compliance

input: fixtures/apple-health-100-entries.json

expected:

wiki_note_fields: [date, source, metric_type, value, baseline, delta]

latency_p99_ms: 10000

## 15.4 Results

Each harness run writes a results file to 14 System/evaluation/results/YYYY-MM-DD-{agent}-{run_id}.yaml. Results include: pass rate, latency p99 per case, schema compliance rate, failed cases with diff output. Results failing any p99 ceiling block the agent build from proceeding.

## 15.5 Running the Harness

bun run harness --agent health-agent --suite default --workers 16

bun run harness --agent all --mode regression

# 16. Per-Step Tracing

## 16.1 Purpose

Every agent action emits a trace. Traces are the audit trail for the system. They answer: what did Alfred do, why, with what confidence, and what was the outcome. OpenTelemetry is the standard export format.

## 16.2 Trace Schema — 14 System/traces/{trace_id}.yaml

trace_id: <uuid v4>

timestamp_start: <ISO 8601>

timestamp_end: <ISO 8601>

agent: <agent_name>

action: <action_name>

domain: <vault_domain>

routing_layer: rules | embedding | model

confidence: <0.0 to 1.0>

privacy_routing: local | api | mixed

input: <queue_file_path or description>

output: <queue_file_path or description>

nats_events_fired: [<topic>, ...]

latency_ms: <integer>

status: success | partial | failed

error: <error message if failed>

parent_trace_id: <uuid or null>

parent_trace_id is null for top-level agent actions. When one agent spawns another (e.g. Stocks Agent spawning Stock Research Sub-Agent, or Hermes Curator spawning Cursor Coding Agent), the spawned agent must set parent_trace_id to the trace_id of the spawning action. This creates a full call graph across nested agent invocations and is required for the post-action evaluation and constitutional critique loops to function correctly.

## 16.3 OpenTelemetry Export

All traces export in OpenTelemetry format. The export target is configurable in 14 System/observability-config.yaml. Default: file export to 14 System/traces/otlp/ for local inspection. In Phase 3, if Langfuse is deployed, traces route to Langfuse via its OpenTelemetry endpoint.

observability:

otel_export: file           # file | langfuse | stdout

otel_export_path: 14 System/traces/otlp/

langfuse_host: null         # Set when Langfuse deployed in Phase 3

trace_retention_days: 30

## 16.4 Required Trace Points

- Every NATS event published: trace_id attached to payload.

- Every queue file written: trace_id written to frontmatter.

- Every Ollama inference call: input token count, output token count, latency_ms recorded.

- Every Claude API call: model, input tokens, output tokens, latency_ms recorded.

- Every hard gate check: result (allowed/blocked), gate triggered, latency_ms.

- Every routing decision by Router Agent: confidence, routing layer used, selected agent.

# 17. Agent Readiness Checklist

## 17.1 Five Questions

Before any agent build begins, it must answer yes to all five questions. Three or more no answers means the agent is deferred until the gaps are closed.

- Q1 — Testable success criteria: can you write a test that passes when the agent works and fails when it does not?

- Q2 — Minimal toolset: does the agent use the fewest tools necessary?

- Q3 — 1000 runs in under 5 minutes: can the evaluation harness run 1000 simulations of this agent's core action in under 5 minutes?

- Q4 — p99 latency known: is the p99 ceiling defined before build starts?

- Q5 — Code-level gates: are all irreversible actions protected by @hardGate decorators?

## 17.2 Actual Readiness Scores — June 2026

Scores reflect actual build state based on the conversation history and PRD content. Not hypothetical.

| Agent | Q1 Testable | Q2 Minimal | Q3 1000<5min | Q4 p99 Known | Q5 Code Gates | Build Decision |
| --- | --- | --- | --- | --- | --- | --- |
| File Ingest (7) | Yes | Yes | Yes — mock FS | Yes — 2s stated | Yes — no external actions | Build now |
| QueueValidator (17) | Yes | Yes | Yes — deterministic | Yes — 60s batch | Yes — read-only | Build now |
| Router Agent (19) | Yes | Yes — embedding model | Yes — deterministic | Yes — 100ms | Yes — no actions | Build now |
| Health Agent (1) | Partial — metrics missing | Partial — Ollama + API | Partial — cache needed | Yes — 2s stated | Missing — @hardGate not added | Deterministic first. Fix BUG-006 before build. |
| VoiceIn Agent (16) | Yes | Yes | Yes | Yes — 500ms | Yes | Build in Phase 1 |
| Morning Digest (5) | Yes | Yes | Yes — cacheable | Yes — 5s stated | Yes — no actions | Build after Health Agent |
| LinkedIn Editorial (2) | No — vague quality metrics | Partial — voice corpus needed | No — LLM heavy | No — unknown | No — publish gate missing | Fix success criteria first. 1 hour. Then Phase 2 as planned. |
| Stocks Investing (3) | No — no thesis schema | No — broker API undecided | Partial — mock API possible | No — unknown | No — trade gate missing | Defer to Phase 4. Blocked. |
| Personal Assistant (4) | Partial — standing rules defined | Partial — calendar + email | Yes — cacheable | No — unknown | No — missing gates | Defer to Phase 4. |
| Hermes Curator (6) | No — no skill gap metric | No — complex (NATS + gates) | No — LLM heavy | No — unknown | Partial | Defer autonomy. Build deterministic post-action evaluation first. |

## 17.3 Clearing a Readiness Flag

A no answer in any column is a tracked defect, not an architectural constraint. Each no must have a resolution task assigned before the agent's phase begins. The Hermes Curator tracks unresolved readiness flags and surfaces them in the weekly ISA delta report.

# 18. Persistent HUD Dashboard

Built from scratch in React and Bun. No third-party forks. NATS WebSocket client streams events directly. Served on localhost:31338, accessible over Tailscale.

- Live agent status per agent: active, idle, error. Last activity timestamp.

- ISA score panel. Current score, 7-day trend sparkline, dimension breakdown.

- Router confidence feed. Live stream of routing decisions with confidence scores.

- 12 Queue/ live feed. Incoming signals, severity colour coded.

- NATS event stream. Real-time flow across all topics.

- Banner alerts. Non-blocking. Low severity auto-dismisses after 30 seconds.

- Signal deduplication state. Current cooldown per signal type.

- System health. Disk, memory, NATS uptime, Pulse status.

- Daily digest summary. Morning briefing pinned until 06:00 next day.

# 19. Delivery Phases

## Phase 0 — Foundation and Observability

Phase 0 is complete when: traces folder created, evaluation harness skeleton committed, HardGateEnforcer.ts reviewed and SHA-256 recorded, Router Agent built, QueueValidator built with trace verification.

- PAI v5 installed. Alfred DA identity configured. TELOS files complete. — DONE

- Obsidian vault structured. raw/wiki split on high-volume domains. — DONE

- Ollama Qwen 3 with MCP bridge to Claude Code. — DONE

- ElevenLabs voice and Pulse daemon verified. — DONE

- CLAUDE.md files enforced. 60+ vault documents seeded. — DONE

- File Ingest Agent operational. — DONE

- Create 14 System/traces/, 14 System/evaluation/, 14 System/router/. — IN PROGRESS

- Write trace schema YAML and commit to 14 System/docs/trace_schema.yaml.

- Write evaluation harness skeleton in 14 System/evaluation/harness/.

- Write HardGateEnforcer TypeScript companion file. Review before Phase 1.

- Build Router Agent (19). Implement rules engine and embedding similarity layers.

- Build QueueValidator (17) with trace verification. Wire to Discord #system.

- Add trace_id to all existing NATS event publishers.

- Wire Discord #system channel.

## Phase 1 — Health Stabilisation, Voice, Deduplication, HUD

Complete Phase 0 before starting Phase 1.

- Resolve BUG-001 through BUG-006 in Health Agent. BUG-006 (success criteria) must be resolved first.

- Add @hardGate decorators to all Health Agent methods touching irreversible actions.

- Run evaluation harness against Health Agent before any new feature build.

- Create 14 System/voice-config.yaml. Set stt-model-size to tiny.

- Deploy openWakeWord with hey_jarvis model.

- Build faster-whisper WebSocket bridge on localhost:31339.

- Build VoiceIn Agent. Route to jarvis.voice.command via Router Agent.

- Build 14 System/signal-state.json and deduplication logic.

- Enforce queue-first write contract in all existing agent code.

- Port Hermes Autonomous Curator as PAI skill. Deterministic evaluation sub-skill first, autonomy second.

- Build Skill Quality Reviewer gate. Enforce @hardGate decorator check in Gate 1 static scan.

- Build skill registry in 14 System/skills/manifest.json with rollback support.

- Build HUD in React and Bun on localhost:31338. Wire agent status, queue feed, router confidence.

- Write 14 System/docs/SKILL_AUTHORING.md per Appendix A spec.

- Write Health Agent sub-PRD success criteria before build starts.

## Phase 2 — LinkedIn Editorial and Morning Digest

- Update LinkedIn Editorial handover document with deterministic success criteria before build.

- Build LinkedIn Editorial Supervisor with Voice Corpus Researcher sub-agent.

- Add @hardGate decorator to publish methods in LinkedIn Editorial Agent.

- Run evaluation harness against LinkedIn Editorial before Phase 2 launch.

- Build Morning Digest Agent. Schedule at 06:00. Wire to #morning-digest.

- Add ISA score panel to HUD. Wire jarvis.isa.score NATS topic.

- Build Post-Action Evaluator as Hermes sub-skill.

## Phase 3 — Cross-Agent Infrastructure and Observability Review

- Validate NATS across all Phase 0, 1, and 2 agents.

- QueueValidator grace period removed once all agents conform.

- Evaluate whether to deploy Langfuse. If yes, configure 14 System/observability-config.yaml.

- Run full regression suite across all active agents.

## Phase 4 — Stocks, Personal Assistant, Finance Agents

- Broker API decision made before Phase 4 starts. No build without it.

- Add success criteria and @hardGate decorators to all Finance agents before build.

- Build Stocks Investing Agent, Stock Research Sub-Agent, Macro Signal Sub-Agent, Portfolio Monitor.

- Build Personal Assistant Agent and Calendar Orchestrator.

- Build Biohacking Correlation Agent.

- Wire Discord #stocks and #assistant channels.

## Phase 5 — Growth Agent and Full Proactive Activation

- Growth Agent built against 02 Growth domain. Weekly delta report active.

- M5 Pro migration: validate full stack on production hardware.

- All 19 agents active (excluding Cursor Coding Agent).

- Alfred proactive behaviour reviewed against three months of real usage.

- ISA score dimension weights reviewed and tuned.

- voice-config.yaml stt-model-size reviewed.

## Phase 6 — Self-Coding Agents

- Agents accumulate ERRORS.md logs. Three repeated failures with same root cause triggers improvement proposal.

- Alfred surfaces proposals via #system and Pulse.

- Owner approves. Claude Code executes. Skill Quality Reviewer gate applies.

## Phase 7 — Cursor Coding Agent

- Cursor Coding Agent (20) built. CLI flag availability verified on M5 Pro first.

- CODING_TASK_SCHEMA.md written to 14 System/docs/.

- CodingTask queue file schema integrated with Router Agent routing rules.

- Full review and merge workflow validated end to end.

## Phase 8 — Multi-Machine (Future, Not Designed)

- NATS topic namespaces jarvis.node.{id}.* and jarvis.sync.* reserved. No implementation.

# 20. Open Decisions

| Decision | Options | Blocker For | Priority |
| --- | --- | --- | --- |
| Broker API access | Nordnet direct vs Plaid bridge | Stocks Agent, Phase 4 | HIGH |
| LinkedIn Editorial success criteria | Define deterministic metrics for draft quality and voice alignment | Phase 2 start | HIGH |
| Health Agent success criteria (BUG-006) | Define schema compliance, signal detection, latency p99 metrics | Phase 1 Health build | HIGH |
| Langfuse deployment | Deploy in Phase 3 vs skip entirely. File export covers Phase 0-2. | Phase 3 observability | MEDIUM |
| WhatsApp vs Telegram primary mobile channel | WhatsApp via PAI skill vs Telegram bot | PA Agent, Phase 4 | MEDIUM |
| voice-config.yaml stt-model-size | Start tiny. Upgrade to small at Phase 5 review. | Voice accuracy | LOW |

# Appendix A — Skill Authoring Guide

This guide defines the process for creating, registering, and evolving PAI skills. Written for a developer team member with no prior context on the vault or CLAUDE.md. Also serves as the constraint context for the Hermes Autonomous Curator when it generates skills autonomously.

Canonical location: 14 System/docs/SKILL_AUTHORING.md. This appendix is the source of truth.

## A.1 Skill Folder Structure

14 System/skills/

active/{skill-name}/

skill.yaml          # Required.

index.ts            # Required. TypeScript only.

README.md           # Required.

tests/              # Required. Test suite.

quarantine/

archive/

manifest.json

## A.2 skill.yaml — Required Metadata

name: hello-world

version: 1.0.0

description: Reads 01 Daily/ and writes a greeting signal to 12 Queue/

domain: 01 Daily

privacy-routing: local

latency_p99_ms: 500        # Required. Must match evaluation harness result.

test_suite_path: tests/suite.yaml  # Required. Path to evaluation harness suite definition.

permissions:

read: ["01 Daily/"]

write: ["12 Queue/"]

network: none

vault-delete: false

gate-manifest:

static-check: required

ollama-reasoning: required

last-gate-date: null

gate-status: pending

## A.3 Required Test Suite

Every skill must include a test suite that can be run by the evaluation harness in under 5 minutes for 1000 simulations. Tests live in the tests/ subfolder.

// tests/suite.yaml

suite:

skill: hello-world

cases:

- id: happy-path

description: Reads latest daily note and writes queue signal

expected:

schema_fields: [source, date, type, severity, domain, trace_id, confidence]

latency_p99_ms: 500

- id: gate-violation

description: Attempts write outside declared paths

expected:

throws: HardGateViolationError

## A.4 Two-Gate Process

### Gate 1 — Static Check

- No fs.writeFileSync outside declared write paths.

- No hardcoded strings matching employer domains.

- No hardcoded API keys or bearer tokens.

- No fetch() to domains not in the approved stack list.

- All methods touching irreversible actions carry @hardGate decorator.

### Gate 2 — Ollama Reasoning Gate

Qwen 3 reads the full skill source and skill.yaml. Three binary questions: privacy routing violation, hard gate action attempt, out-of-scope writes. One yes blocks the skill.

## A.5 Example Skill — hello-world

// index.ts

import { readdir, readFile, writeFile } from 'fs/promises';

import { join } from 'path';

import { hardGate } from '../hard-gate-enforcer';

const VAULT = process.env.VAULT_ROOT ?? '/Users/michaelwolff/Brain';

const DAILY = join(VAULT, '01 Daily');

const QUEUE = join(VAULT, '12 Queue');

async function run() {

const files = (await readdir(DAILY)).sort().reverse();

if (!files.length) return;

const signal = [

'---',

'source: hello-world',

`date: ${new Date().toISOString()}`,

'type: greeting',

'severity: low',

'domain: 01 Daily',

'privacy-routing: local',

'status: pending',

`trace_id: ${crypto.randomUUID()}`,

'confidence: 1.0',

'---',

`Signal: Vault active. Latest note: ${files[0]}`,

].join('\n');

const filename = `hello-world-${Date.now()}.md`;

// Queue file written. Fire NATS after.

await writeFile(join(QUEUE, filename), signal, 'utf-8');

console.log(`Queue file written: ${filename}`);

}

run().catch(e => { console.error(e); process.exit(1); });

## A.6 Hermes Constraint Context

- skill.yaml must be complete before index.ts is written.

- permissions must declare minimum read and write paths. Over-declaration is a gate failure.

- latency_p99_ms must be declared. It is measured by the evaluation harness and compared against this value.

- test suite in tests/suite.yaml is required. Hermes must generate tests alongside code.

- Queue-first comment must appear before any NATS publish call.

- trace_id and confidence must be written to every queue file frontmatter.

- @hardGate decorator required on all methods touching the hard gate list.

Living document. Update at the end of every Phase.